## Slide 1: Disaster Recovery Planning
CSH5 Chapter 59
Disaster Recovery Planning
Michael Miora
Notes: M. E. Kabay, PhD, CISSP

## Slide 2: Topics
Introduction
Identifying Threats and Disaster Scenarios
Developing Recovery Strategies
Designing Recovery Tasks
Implementation and Readiness

## Slide 3: Scope of DRP
BIA* determines key functions
  Establishes sequence for recovery
  Builds economics of case for recovery
DRP focuses on detailed recovery strategies
  Analyze and test critical path to recovery
  May begin while disaster in progress
  Establish essential services
  Continue through to normal operations
*Business Impact Analysis – see CSH5 Ch 58

## Slide 4: Topics
Introduction
Identifying Threats and Disaster Scenarios
Developing Recovery Strategies
Designing Recovery Tasks
Implementation and Readiness

## Slide 5: Threats
Compile extensive list of threats to operations
Rely on cooperation of emergency services
  Fire
  Police
  Flood district managers
Compiling lists is useful in itself
  Define levels of impact
  Helps develop risk-mitigation plans

## Slide 6: Examples of Threats to Consider (from Ex. 59.1)
Accidents
Acts of G-d
Aircraft accidents
Alchohol abuse
Area evacuation
Arson
Boiler explosion
Bomb threat
Brownout
Bldg inaccessible
. . . .
. . . .
Sabotage
Sand storm
Snow storm
Strike
Terrorism
Tornado
Utility failure
Volcano
Water damage
Water supply failure

## Slide 7: Disaster Recovery Scenarios
Apply survivable technologies to mission-critical functions
  E.g., eliminate single points of failure where practical
  E.g., invest in remote location for part of corporate data processing
Escalation scenarios
  Establish timelines for increasing application of recovery measures
  Must plan carefully
  Avoid ambiguity in decision points

## Slide 8: Escalation Timelines
Illustrates how DRP specifies decisions and actions
Must identify who makes the decision
Everyone has to know exactly who has authority to move to next phase
Cannot argue about decision while disaster is in progress
Must be practiced repeatedly (see later)
Escalation Timeline

## Slide 9: Classifying the Damage
. . . .

## Slide 10: Simplifying the Scenarios
Use complete listing to identify major scenarios of concern
Establish key scenarios; e.g.,
  Systems only
  Partial building unusable
  Full building unusable
Expect radically different DRPs for these types of disasters
Everything depends on specifics of the situation – no boilerplates

## Slide 11: Categories of Functionality
Category I
  Essential, mission-critical and time-sensitive
Category II
  Essential, mission-critical but later in sequence
Other
  Necessary but not immediately critical

## Slide 12: Topics
Introduction
Identifying Threats and Disaster Scenarios
Developing Recovery Strategies
Designing Recovery Tasks
Implementation and Readiness

## Slide 13: Recovery Phases
Expect to identify 3 basic phases
  Continuation of critical functions (Continuation)
  Recovery of critical functions (Recovery I)
  Recovery of other functions (Recovery II)
See Figure 59.4 on next slide

## Slide 14: CSH5 Exhibit 59.4

## Slide 15: Continuation
Begins immediately at time of disaster
Support Category I functions as best as possible
Respect time frames defined by BIA
Consider possible alternate task assignments for people whose regular duties are impossible

## Slide 16: Recovery I
Restore nearly full functionality to Category I functions
Can start shortly after Continuation Phase has stabilized
But usually starts quickly during Continuation Phase
  Minimize period of degraded functions for Category I
  Use overlapping recovery to degree possible

## Slide 17: Recovery II
Continue recovery of lesser, later functions
All of these timelines are planned
Do not assume that you can play it by ear
No time to debate and discuss critical path during recovery phases

## Slide 18: Range of Strategies for DRP

## Slide 19: Data Backup Scenarios
“Data backup is a key function in all system installations. The best recovery strategy, chosen to meet recovery timelines according to the BIA, is useless without a backup from which to restore and resume operations. Data backup is perhaps the single most critical element of a disaster recovery plan, yet only 31 percent of U.S. companies have backup plans and equipment.” – Michael Miora, CSH5 59

## Slide 20: Topics
Introduction
Identifying Threats and Disaster Scenarios
Developing Recovery Strategies
Designing Recovery Tasks
Implementation and Readiness

## Slide 21: The Overall Plan

## Slide 22: Beginning Sequence

## Slide 23: Middle Sequence

## Slide 24: End Sequence

## Slide 25: Topics
Introduction
Identifying Threats and Disaster Scenarios
Developing Recovery Strategies
Designing Recovery Tasks
Implementation and Readiness

## Slide 26: Rehearsals
Phased testing
  Bottom-up approach
  Limited tests in restricted areas
Integrate tested procedures in larger aggregations
Ideally, use separate test facilities
Involve real users

## Slide 27: Intensive Record-Keeping
Assign scribes who observe and take notes in rehearsals
Have time-keepers with stop-watches to help scribes
Use video-cameras where possible (use time-stamps)
Useful for intensive analysis of errors
Leads to rapid corrections and improvements

## Slide 28: Walk-Through or Post-Mortem for Rehearsals AND Real DRP
Analyze cases with all concerned
Not for assigning blame!
Constructive discussions as teams
Egoless work essential
Everyone benefits from identifying problems
Analyze causes, not just symptoms
"St Jerome and the Angel" by Simon Vouet 1620s, National Gallery of Art, Washington

## Slide 29: Testing
As plans mature, need increasingly real tests
Schedule tests during off-time
Involve people from all sectors
Practice responses, decisions
Invent unexpected scenarios to stress the plans
MEASURE the results and analyze

## Slide 30: Live Tests
Most difficult to arrange
DO NOT TRY TO SURPRISE PEOPLE
Can themselves result in disaster if not carefully planned
Ideally, use sectional tests with unannounced times (but with advance notice of general plans)
If possible, plan for simulated tests on weekends
Should schedule at least one full test per year

## Slide 31: Training Film
Ready for Anything (used in BCP)
Commonwealth Films
You can use this film for extra points (see later)

## Slide 32: Review Questions (1)
Why is compiling lists of possible threats helpful in DRP?
What is an escalation scenario in DRP? What are the required attributes of the escalation scenarios?
How can one simplify an extensive list of possible disasters for the purpose of DRP?
What are Miora’s three categories of functionality in DRP?
What are Miora’s three phases of recovery in DRP?
Why are reciprocal agreements so badly rated in the range of recovery strategies discussed in CSH4 Chapter 43?

## Slide 33: Review Questions (2)
What are the characteristics of the ideal DRP strategy (one that may not be attainable in practice)?
Which of the strategies for DRP rates the highest in attaining the ideal?
Why is data backup such an essential component of DRP?
Why are rehearsals such an important element of DRP?
What are the essential ground rules of a walk-through in a DRP analysis of a rehearsal or test?

## Slide 34: DISCUSSION